# Milestone 3

In this milestone, we are required to focus on the scheduling and design.

- Showcase our overall project’s schedule.

- Display the schedule of our sprints/iterations, the timings of our scrum meetings, etc.

- Mention and explain the Project Management Tool used.

- Describe the component designs of our system.

- Display a class diagram to describe the software design

- Give Proof Of Concept with MoMs of our scrum meetings.

## Project Management

### Sprint Schedule

- Below is a table to describe our sprints

| Scrum Iterations/Sprints | Start Date | End Date | Status | Notes |
| --- | --- | --- | --- | --- |
| Milestone 1 | Jun 6, 2024 | Jun 16, 2024 | Completed | Identify User Requirements |
| Milestone 2 | Jun 18, 2024 | Jun 30, 2024 | Completed | User Interfaces |
| Milestone 3 | Jul 1, 2024 | Jul 10, 2024 | In progress | Scheduling and Design |
| Milestone 4 | Jul 10, 2024 | Jul 28, 2024 | Not started | API Endpoints |
| Milestone 5 | Jul 28, 2024 | Aug 7, 2024 | Not started | Test cases, test suite of the project |
| Milestone 6 | Aug 7, 2024 | Aug 18, 2024 | Not started | Final Submission pdf |

### Scrum Meetings

- We discuss our work on a daily basis on a whatsapp group that we have created.

- A stand-up meeting is scheduled every Monday and Friday (twice a week) scheduled at 10:00 PM.

- We sometimes change the timings according to the team’s comfort

### Scrum Meetings Notes - MoMs

**Need to add a few MoMs**

### Project Management Tool

We use JIRA as our project management tool.

Link to Jira platform: https://se-may-24-iitm-bs-team15.atlassian.net/

We use Jira  to achieve the following:

- Keep track of the sprints

- Create issues and tickets for each member’s task

- Collaborate on code to keep track of the commits on github

  - We connected our Jira with github to get data on code commits, pull requests, etc.

Below are a few screenshots of the Jira platform used by our team, as a proof of concept.

Jira: Home page for members

Jira: Current sprint board

Jira: Issue ticket created

Jira: Workflow for epics, stories, tasks and subtasks